MINUTES OF COMMITTEE MEETING

| Location of meeting : Uphall Golf Club | Minutes Prepared by : Steve Grady |
| --- | --- |
| Date : Monday 13th January 2020 | Reference Number : 11/19 |

| Present | Yes/No |
| --- | --- |
| M Brown (Vice Captain) | Yes |
| B Mackintosh (Treasurer) | Yes |
| S Grady (Secretary) | Yes |
| G Stevenson (Match Secretary) | Yes |
| G Law | Yes |
| D Watson (House Convenor) | Yes |
| S Watkins (Ladies Captain) | Yes |
| S McKinnon | Yes |
| R Middleton | Yes |

Distribution - All Council Members, Golf Course and Membership / Sponsorship Manager, Administrator, Gents and Ladies Locker rooms and Website.

|  |  | Action |
| --- | --- | --- |
| 1.0 | Apologies for absence |  |
| 1.1 | n/a | Noting |
| 2.0 | Previous Minutes |  |
| 2.1 | The minutes were accepted as a true record of the previous meeting. Proposed by : B Mackintosh Seconded by : G Stevenson | Noting |
| 3.0 | Matters Arising and Action List |  |
| 7.1 | A revised Snagging list has been produced and all items require to be investigated with a progress report being submitted to the Committee on a monthly basis. Roof now complete and attention has now turned to the refurbishment of the Ladies toilet area. | DW/ SMc |
| 15.1 | 125th anniversary of the golf club in 2020 – this work is continuing to focus on one event in 2020; the sub-committee will meet in January and will report to the next Committee meeting. | GL/MB |
| 15.2 | Captains Dinner date and speakers now established and tickets on sale – circa 65 sold thus far. | GL |
| 15.3 | The Honorary Treasurer made the Committee aware of an approach from an organisation called “Play More Golf” which is a points based membership system – initial findings are that this is not something we wish to progress however; the Honorary Treasurer will seek clarification on certain issues before making a final decision. | BM |

| 4.0 | Health & Safety |  |
| --- | --- | --- |
|  | Nothing further to report at this stage | Noting |
| 5.0 | Treasurer’s Report |  |
| 4.1 | Uphall Golf Club Figures Month 2 As at 31st December 2019 Bank Current Account £6,652.65 Subs Account £19,937.91 Net Position £26,590.56 Due to Suppliers £13,539.27 Bar Cumulative YTD Sales £14,977.59 Purchases 5,441.05 Opening Stock 5,511.41 Closing stock 6,000.88 £4,951.58 £10,026.01 Gross Margin 66.94% Wages -£6,390.58 Outturn Profit YTD £3,635.43 Net Margin 24.27% | Noting |
| 4.2 | Financial Performance – Other YTD Green Fees £1,359.50 | Noting |
| 4.3 | Bank balance down year on year, this is as a result of some large expenditure i.e. roof repair, new pump system, new mowers and kitchen equipment. | BM |
| 5.0 | Match Secretary’s Report |  |
| 5.1 | Golf in Scotland Series event – Sunday 16th August 2020 Bill & Gordon met with Stevie Moir on Friday 10/01/20. We are going ahead with this. Cost to club is £1750 + 6 x 4ball vouchers. If we have 40 teams at £60 per team then would make £650, plus advertising on GIS platform (Facebook / website). Winter Opens The 2nd Winter Open scheduled to be held on Sunday 8th December was cancelled due to bad weather. The 3rd Winter Open was held on Sunday 12th January, 70 people played. Fixture list 2020 A draft fixture list was issued Sunday 5th January. Amendments made and 2nd draft issued to GL, BM, SG, MB, SW today. | Noting |
| 6.0 | Greens Convenor’s Report |  |
| 6.1 | Work Complete Verti – draining fairways 100% complete Aeration to selected greens, namely 4, 8 and 10 complete. Greens continue to be mown on a weekly basis Course Update Weather has generally been favourable this far during winter period, however significant rain continues to keep us on our toes to ensure surface water moves effectively through the course. The course performed well during winter open on 12th January, when you consider the previous days 30mm of rainfall. Future Works Weather permitting; we plan to cut fairways and tees during this month. Verti – draining of greens is due to commence week beginning 13th January, providing favourable weather conditions. Liquid fertiliser will be applied during January. Volunteer Thanks: Graeme Bow – for his continued support in supplying an excavator to club free of charge. Stuart Lumsden – continues to put in the hours on a weekly basis, his key focus is removing debris from main road into club and various footpaths. Phil Foster – members appear to be enjoying the views from 7th green onto Houston House, now that Phil has removed tree growth. Health & Safety: No reportable incidents Staffing There have been early discussions with a greenkeeper currently based in North Lanarkshire about a possible move to us, to fill current vacancy. Neil Ulke has been off sick for the past week with a chest infection. Machinery Update Winter servicing of machinery continues. We are awaiting estimates for cost of repair to oil sump on Cushman. Winter Programme Works have commenced on the following projects: Installation of drainage to front of 4th tee – 100% complete Installation of drainage to left side of 13th green – 100% complete Additional drainage to 1st medal tee – 100% complete Ditching and drainage piping of ditch adjacent to 6th tee – 70% complete We continue to attempt to slow down the water ingress into the ditch from Houston House Hotel. We have met at the affected area with a staff member from McDonald Hotels. Dialogue continues on this issue between both parties. We appear to have identified the location within the existing ditch where water enters our ground, we have partially bunded this area to slow down water movement. Outstanding Winter Project Works Complete ditch works at 6th hole by end of January Install supplementary drainage to new bunker at 6th by end January. Remodel greenside bunkering at holes 8 and 9 by end February. | Noting |

| 7.0 | House Convenor’s Report |  |
| --- | --- | --- |
| 7.1 | A revised snagging list was produced and distributed amongst the Committee, with a full discussion taking place on outstanding items – DW to speak with Carole to establish appropriate dates to refurbish the ladies toilet area | DW/SMc |
| 8.0 | Junior Convenor’s Report |  |
| 8.1 | No report submitted | Noting |
| 9.0 | Senior Convenor’s Report |  |
| 9.1 | No report submitted | Noting |
| 10.0 | Ladies Convenor’s Report |  |
| 10.1 | “Pink” charity fund raising day raised in excess of £1,300 and has taken the cumulative fund raising to over £10,000 – there will be a special presentation to “Breast Cancer Now” to mark this great achievement. Thanks to Roy Middleton for the preparation of a large Presentation cheque. | Noting |
| 11.0 | Membership Report (Golf Course and Membership / Sponsorship Manager) |  |
| 11.1 | Over the past month there has been 6 PAYG, 1 Intermediate and 1 five day member resignations. New members this month consist of 1 on the Winter Offer. The committee agreed to suspend the membership of Michael Slattery on medical grounds. | Noting |
| 12.0 | Social, Bar & Kitchen Report |  |
| 12.1 | We have been in negotiation with a preferred supplier and these negotiations are nearing completion so we hope to make an announcement to the wider membership shortly. | BMc/SG |
| 13.0 | Sponsorship Convenor’s Report |  |
| 13.1 | The renewal process has been completed with payment from two suppliers awaited. | BMc/GL |
| 14.0 | Secretary’s Report |  |
| 14.1 | No report has been submitted | noting |
| 15.0 | AOCB |  |
| 15.1 | A brief discussion took place regarding the preparatory works required for the AGM – no specific actions were raised as the appropriate notice will be posted on 20/01/20 | noting |
| 16.0 | Date of Next meeting |  |
| 16.1 | The next meeting will be on Monday 13th January 2020 @ 6pm | noting |
| Council Meeting Attendance | Actual | Possible | % |
| A Stevenson | 08 | 08 | 100% |
| M Brown | 09 | 11 | 82% |
| B Mackintosh | 08 | 11 | 73% |
| S Grady | 11 | 11 | 100% |
| G Stevenson | 11 | 11 | 100% |
| D Watson | 10 | 11 | 91% |
| G Law | 10 | 11 | 91% |
| S Watkins | 07 | 11 | 64% |
| S McKinnon | 11 | 11 | 100% |
| R Middleton | 11 | 11 | 100% |